GROUNDED   ·   Practice Toolkit · Template v1.0

Engagement Letter & Statement of Work

Grounded Assessment · [Client] · [Investment name]

Client:  ________________________________________

Engagement code:  ________________________________________

Date:  ________________________________________

Prepared by (facilitator):  ________________________________________

# 1. Scope of engagement

[Firm name] will facilitate a Grounded Assessment of the following candidate investment: [Investment name], on behalf of [Client]. The assessment applies the open Grounded framework — [Industry-neutral / Manufacturing / other] edition — in full: the Evidence Rule, three gates (unit economics, data, adoption), private per-role intake, fault-line analysis, a three-value verdict, a priced Foundation Debt Register, and a 90-day validity.

The assessment does not evaluate the quality of the AI technology, the capability of any vendor, or the merits of the proposed solution. A verdict of Grounded does not guarantee success; it eliminates the most common and most preventable causes of failure.

# 2. Method and timeline (approx. two weeks elapsed)

| Stage | Activity |
| --- | --- |
| Day 1 | Kickoff. Sponsor lands the Investment Statement (one sentence). Roles confirmed (4–6). If the leadership team cannot agree the sentence, that is finding number one. |
| Days 2–7 | Private intake. Each role answers alone — twenty minutes, individually invited, no conferring. Roles answer their own blocks plus all three gate blocks. |
| Days 8–9 | Aggregation. Facilitator produces block scores, gate results, fault-line report, calibration checks and a provisional verdict. |
| Day 10 | The session. Ninety minutes, all roles present. Opens on disagreement; artifacts requested, not opinions; anchor question demonstrated live; each confirmed gap converted to a priced, owned, dated debt item; verdict revealed last. |
| Day 10+ | Reporting. Grounded Assessment Report incl. board one-pager, Foundation Debt Register, expiry date, re-grounding path. |

# 3. Deliverables

- Agreed Investment Statement (or a documented scoping failure).

- Completed private intake set (role-level, confidential to the facilitator).

- Scoring & Aggregation Workbook: block scores, gate results, calibration flags.

- Fault Line Report — pattern of disagreement by role category, never by name.

- Verdict: Grounded / Conditionally Grounded / Ungrounded, with expiry date.

- Foundation Debt Register — every gap priced, owned and dated; senior (gate) debt identified.

- Grounded Assessment Report and board one-pager.

- Re-grounding checklist and 90-day tracker.

# 4. The facilitator's contract (non-negotiable)

Individual intake answers are confidential to the facilitator. Disagreement is reported only as a pattern by role category, never attributed to a named individual — in the session, in the report, or afterwards. This protection is what makes the intake honest and is a condition of the engagement.

# 5. Client responsibilities

- Nominate a sponsor empowered to land the Investment Statement.

- Make 4–6 roles available for a 20-minute private intake and the 90-minute session.

- Provide screen access for the live anchor-question demonstration.

- Accept that a 'Yes' without a nameable artifact records as Partially.

# 6. Fees and expenses

| Item | Basis | Fee |
| --- | --- | --- |
| Grounded Assessment (fixed scope above) | Fixed | [amount] |
| Re-grounding within 12 months | Fixed | [amount] |
| Optional: Grounded Scan (upstream candidate shortlisting) | Fixed | [amount] |

# 7. Acceptance

For the Client — name, title, signature, date:  ________________________________________

For [Firm name] — name, title, signature, date:  ________________________________________

Grounded Framework · open, citable, versioned like a standard · Template aligned to Concept Note v1.0 (July 2026). Replace all bracketed [placeholders] before issue.